InsightFlow AI – Project Execution Roadmap

Business Meeting Intelligence Platform

Phase 1 — Planning & System Design ✅

Status: Completed

Tasks / Deliverables

Problem Identification

Requirement Gathering

Technology Stack Selection

Database Planning

ER Diagram Design

Database Structure Finalization

Project Proposal

Literature Review

Scope Definition

Phase 2 — Database Development 🟡

Status: In Progress

Tasks / Deliverables

Create PostgreSQL Database

Create Tables

Define Primary Keys

Define Foreign Keys

Add Constraints

Populate Sample Data

Validate Relationships

Expected Deliverables

✔ Working Database

Phase 3 — Backend Development

Status: Pending

Tasks / Deliverables

FastAPI Project Setup

Database Connection

User Authentication APIs

Meeting Upload API

CRUD APIs

Testing APIs using Swagger

Expected Deliverables

✔ REST API

Phase 4 — AI Pipeline

Status: Pending

Tasks / Deliverables

Whisper Integration

Audio Upload

Speech-to-Text

Transcript Storage

AI Summary Generation

Keyword Extraction

Decision Detection

Task Extraction

Deadline Extraction

Risk Identification

Expected Deliverables

✔ AI Processing Engine

Phase 5 — Dashboard Development

Status: Pending

Tasks / Deliverables

React Project Setup

Login Screen

Dashboard

Meeting History

Meeting Detail Page

Reports

Charts

Analytics

Expected Deliverables

✔ Business Dashboard

Phase 6 — Testing

Status: Pending

Tasks / Deliverables

Unit Testing

API Testing

Database Testing

UI Testing

Integration Testing

Expected Deliverables

✔ Stable Application

Phase 7 — Deployment

Status: Pending

Tasks / Deliverables

Docker

GitHub

Production Configuration

Expected Deliverables

✔ Deployable Prototype

Phase 8 — Documentation

Status: Pending

Tasks / Deliverables

Final Report

SRS

User Manual

Testing Report

API Documentation

Dissertation

Current Project Progress

| Planning | ██████████ 100% |
| --- | --- |
| Database Design | ██████████ 100% |
| Database Development | ███░░░░░░░ 30% |
| Backend | ░░░░░░░░░░ 0% |
| AI Module | ░░░░░░░░░░ 0% |
| Frontend | ░░░░░░░░░░ 0% |
| Testing | ░░░░░░░░░░ 0% |
| Deployment | ░░░░░░░░░░ 0% |

Project Execution Strategy

From this point onward, the project will be executed following an Agile Sprint-based software development methodology. Each sprint has a clearly defined objective, deliverables and measurable outcomes, ensuring systematic progress and easier mentor review.

Sprint 1 (This Week)

✅ PostgreSQL Installed

✅ Database Created

⏳ Create all 10 tables

⏳ Add constraints

⏳ Verify relationships

⏳ Insert sample data

Goal: A fully working database.

Sprint 2

Build the FastAPI backend.

Connect FastAPI to PostgreSQL.

Test the database connection.

Create the first API endpoints.

Goal: The backend can communicate with the database.

Sprint 3

Upload meeting recordings.

Store audio files.

Save metadata in PostgreSQL.

Goal: Meetings can be uploaded successfully.

Sprint 4

Integrate OpenAI Whisper.

Generate transcripts.

Save transcripts in the database.

Goal: Audio → Text.

Sprint 5

Integrate the LLM.

Extract summaries, action items, deadlines, decisions, risks and owners.

Goal: Transcript → Structured business intelligence.

Sprint 6

Build the React dashboard.

Display meetings, summaries, tasks, charts and reports.

Goal: Complete user interface.

Mentor Approval

Dr. Nidhi Singh
Academic Head, Data Science and Business Analytics
HSNC University, Mumbai

Signature: _________________________    Date: ____________________